## Slide 1: Term project report Met CS 633 OL s 2018
Team Members:
Giuseppe Vaccaro Michael Smith
Patty Thrall Gabriel Rua
Yigil Kalkcic
Group: Zac(3)

## Slide 2: Week 1- Summary
Team Member | Role | Present
Kalkcic, Y. | ? | No
Rua, G. | Requirements | Yes
Smith, M. | Developer | Yes
Thrall, P. | Project Manager | Yes
Vaccaro, G. | Tester | Yes
Deliverable | Status
Register with Pivotal | Complete
Create GIT account | Complete
Start Discussing | Complete
Propose project scope | Complete
Propose Team’s composition | Complete
Distribute Initial Report | Complete
Jan 21, 2018
The above team members met via Skype at 14:00 EST.
The team decided on the roles each member would play on the term project.
An initial project scope was selected during the discussion.
Decisions made:
Patty will propose initial scope Mike will propose team composition
Giuseppe will create github Gabriel will produce weekly report
Jan 22, 2018
Team members collaborated via Slack to finalize scope document
Mike added base coding project for Health Application to github